# Solar and Weather System: Development Report

Harvey franklin - F013937n

# Contents

Introduction

Research

Methodology

Production

Industry comparison

Conclusion

Reference list

# Introduction

In this document the process of the production of the Solar and Weather System will be reported concluding on if the artefact created answers the initial research question. The solar and weather project was created to fix the problem that Unreal doesn’t have a tool or framework to change things like dynamic light and actions based off external factors like weather and time, thus making areas very one note or bland revisiting a scene. The deliverable artefact being a scene with the system created implemented into it.
This report is split into different sections, these covering the research done for the project, methodology in the project's development, the production process for the artefact created and finally a conclusion on if the developed artifact solves the problem proposed, and if it didn’t in any way what was the reason for that.

# Research

The project used research as a key part in the decision-making in the design processes, looking to already existing media as well as asking possible users and testers of the product for feedback. Going into each section of research, I had the goal of answering question I had in the project with the research I plan to gather.

The main research was done near the start of the project, for this I looked at how weather and day night cycle systems affect the games they are in as well as what existing games do with these systems.  For this research I looked into different games with both weather and day night cycle systems to see how each game uses each system and shared aspects of these systems like amount of time it takes for a full day to pass, when the game considers morning and night. In the conclusion of the research, I investigated papers on the topic looking into the effect of the systems in game.
I looked at each area for specific reasons, the games I looked at PEAK (Team peak, 2025), Tears of the Kingdom (Nintendo EPD,2023), Spiritfarer (Thunder lotus,2020) and Minecraft (Mojang studios, 2011) were to get an idea for the basic settings and help the ideation process for the project architecture; the research papers I looked at simulating weather in virtual environments (Barton,M.,2008), impact of dynamic day night cycles in games (Damastuti, F.,2025) and finally static vs dynamic weather (Rehnberg, O.,2021) is games to look at proven examples of the effects discussed in the research.

In the research I found that these systems are not only for aesthetic reasons, all of the games investigated in the research have effects based both weather and day night cycle systems, either being hazards like PEAK’s tornados (Team peak, 2025) or positive event to help the player like the thunderstorms in Spiritfarer (Thunder lotus,2020); all of these affects both help with the immersive qualities of the game as well as impact in the user experience and how players approach problems and play the game. There are even examples of these systems changing the gameplay loop to allow the player to rest, one of these being spiritfarer (Thunder lotus,2020) and how the nighttime in the game takes a large amount of the controls away from the player to allow them to focus on mechanic they might have missed. 
In my conclusion to this research proved to me that both weather and day/ night cycles do have an impact on the games that are a part of and can be connected to a large number of different parts of a game and how it is played.

Additionally to my main research, in my first testing round I asked the opinions of the testers on a couple different areas design process; my main overarching question with the feedback being “what users of the project would want to have already exist?”
 I looked into aspects like the option for in the tool, weather options packaged with the system, what users would want to be able to do with the system and finally what users felt was a better scene to show off the scene. 
This research results helped focus planning on the project, the ideas for the created weather, design of the tool and its features and other aspects of the system to fit user demand.

# Methodology

In my development I focused on an agile approach to create and iterate with individual cycles focused on the different areas of the system that work together; an example of this in the project is the some of the communications when creating the different systems but the communication for actor interaction was only updated and added when the they needed for actor interaction in a later cycle. This method was used to give me the ability to create and iterate quickly using outside influences like research and testing and bring these changes to meetings to both get feedback and second opinion on issues with a current version of the project.

In design cycle research takes a priority with most choices on the project being from some form of research; this is either by the initial research document on the area similar to the projects focus, user testing with people in the industry or practice-based research approach in the creation itself. This allows the final version to be closer to what a user of the project would want as well as keeping the scope of the project more focused to the system’s initial idea and research question. 
When looking into creating a new aspect of the system, the first thing looked at is similar exiting systems and methods to see how they operate as well as how well the system could interact with the project as a whole. The method found best to work in the system and how it functions and if the systems have the necessary functionality for what the projects need to do.

In conclusion the methodology for the project uses an agile system with meetings in each cycle to discuss the development of the project with a practice-based research focus in the design process to focus the project to a product the user would want to use.

# Production

The initial idea came from the desire to work with both my lighting art experience and unreal engine development, these two areas being subjects I already studied and thrived in I thought it would be a good idea to combine these aspects since the topics on their own would be too small for a project on this scale. The idea of the modular weather and day night system mainly came from the number of games with either dynamic weather, day night cycles or both in and out of popular gaming culture; the concept of creating a system that can also be used as a framework for the entire weather and day night interaction in a project with the additional focus of making the system simple enough for someone who already  knows the regular pipeline.

The first thing created for the project was the pitch, this is where the idea was completely solidified; the main problem I would be tackling with this project is “unreal doesn’t have a tool / system to change lighting and actions in a scene based on its external like time and weather making areas one note or bland when revisiting them”. 
Addtionally to the problem the deliverables for the idea were created at the same time.
In the pitch I covered the three key influence games for the idea these being PEAK (Team peak, 2025), the legend of Zelda: tears of the kingdom (Nintendo EPD,2023) and spiritfarer (Thunder lotus,2020). The reason I picked these games specifically was due to all of them sharing a couple key aspects, these being games I have played a considerable amount before, this being enough to mostly know how the system function already, all of the games have dynamic weather or day night system or have both so I have research material already and finally the weather and day night systems from these games this giving me the for what my own system could interact with.   
Around the time of pitch the planning document for the entire project for the next weeks, the relevance the project has in the industry and finally research plans with as well as possible research material for the research planned for the project.

For the research document I decided on creating three main sections for it; the first would be looking into the games containing the systems I was looking at, this was to see what each of the games’ systems had to offer either being dynamic or static and what the systems functionally does in their respective games. Originally, I was only going to look at the three key inspiration games, but my supervisor recommended me to additionally investigate a more popular game. I chose Minecraft (Mojang studios, 2011) for this reason as well as it additionally being a game that uses its dynamic weather system in a similar way to the other influences on the project. 
The other two section cover each of the system types, weather and day and night, and looking at the impact these systems have on games. In these sections I started out by looking at how the systems from the games already investigated to find the impact they have on their games overall, then cross-referencing it with existing research on the topic then coming to a conclusion. 
the research document allowed me to create a baseline amount of knowledge on the system I was planning to create as well as help find consistencies in how these how these systems function as well as values that these systems have that are like each other. If I was going to do research in this style again, I would probably include a final section creating a conclusion to what I found in my research.

The initial development on the project took a focus on Direct function of the systems, this started out with the time manager since the other systems like the day night and weather needed a point of reference to have the ability to dynamically change. The reason the system used a time manager instead of being based on something like game tick is due to having a time manager allows the system to work somewhat independently from a game’s frame rate or game time allowing the system to be customised to the user’s desired speed of time passing. 
After this the Day night manager was created to handle the skybox changes and sun and moon rotation based on the time from the time manager this was done to stop the day night manager from needing a second version of the time manager code inside it to function. If I was going to fully recreate the system from scratch, I would probably combine the day/night manager with time manager since the day night manager needs a reference to the time and its speed to function.
The next system to be produced was the weather manager, this didn’t necessarily had to be connected to the timer system to function but instead needed the connection to be dynamically changed. The ability for the weather manager to be used as its own working system with the ability to be changed outside of the other systems modularly was an idea I took forward into the design.
The final aspect I wanted to get done before was the connected tool for the system, but I couldn’t get it completely ready before the first round of testing.

The first round of testing investigated the quality of the current version of the project with additional questions want user of a system like this would want in as the framework. This initial testing allowed the me to find simple bugs with the system that could have been a problem with the system if left alone for too long, my main example from this testing was the issue with negative time and time speed, this issue stopped both the time manager and the day night cycle from functioning and sometimes not being able to be fixed without resetting the system, being able to know about issues like that to be able to fix was a massive help. Additionally, the feedback for the system helped make choices for the system allowed me to focus on aspects the users were most interested in.

After the first round of testing the first changes with the project focused on fixing the know and found issues from the first round of testing. These areas were covered first to avoid them becoming a larger issue when the system is developed further. 
After these issues were fix, I moved on to working on the connected tool as well as warning systems for when a user is using the system in a way that will cause issues. The tool itself has a simple design that is meant to fit into the already existing unreal engine content. All the tool abilities were the most important aspect users wanted to change both during run time as well as in the editor. After this the development focused on the final parts necessary to the deliverables of the project, in practice this was finalising parts of the system and adding things like visual effects fading in and out for the current weather in the system, recalculating the sun and moon rotations to have a proper midday point and finally creating a scene to show off the system in action.

The second round of testing was done for a couple reasons, starting off the project has had many major changes since the first round of testing I wanted to review the opinion of the testers to see if the changes with the system were viewed as positive or negative. Secondly, the testing was to find any last-minute issues that needed to be fixed before the deadline. Finally, the testing was used to find the next steps users would want with the project, this would be what I would focus on in the project after the deadline.

# Industry Comparison

Other projects I found creating similar projects to this often focus on individual aspects like the visual effects for different weather; a couple examples of this being the weather VFX pack from (Tharlevfx,2014) and the weather system from (1up Indie2, 2022); these products have more weather options at the cost of not having the system to start and stop these weathers dynamically. A closer example to artifact created would be Dikarier’s RPG maker weather system (Dikarier, 2025) is having similar delivered aspects to the artefact created in this project. Some examples of these are natural fading of one weather to the next, automated cycling between the weather created and events triggers for things to happen in the world.

In a professional team setting, a project like this most likely would be split into different professions. With the system architecture being worked on by technical designers the weather effects being created by visual effects artists and day night lighting might have a lighting artist depending on the team’s size.

# Conclusion

The system itself has been built to a point where any additions or changes to the system are modular, having new weathers and affects don’t affect or harm the overall framework. However, some of the parts of the system could use additional development for example, the visual effects of the weather being able to interact with the scene. An example of this might be when a rain drop land on a surface it makes a splash. 
In conclusion, the final artefact for the project does pose a solution to the initial problem but somewhat falls short when it comes the effect it has on the scene. But the system at this stage has been developed to the point where the next steps would be able to solve the rest of the problem proposed.

# Reference list

1up Indie2 (2022) weather system (v2022.5) [computer program] available at: https://1up-indie2.itch.io/weather-system (accessed 24 February 2026)

Barton,M. (2008) how's the weather: simulating weather in virtual environments. published in Game studies volume 8 issue. Available at: https://www.gamestudies.org/0801/articles/barton (accessed 24 February 2026)

Damastuti, F., Firmansyah, K., Arif, Y. Barakbah, A., hariadi, M. (2025) Dynamic day and night cycle impact in a Serious VR Game, 2024 10th international conference on virtual reality, IEEE, Bournemouth United Kingdom,24-26 july 2024. Available at: https://ieeexplore.ieee.org/abstract/document/10868976 (accessed 24 February 2026)

Dikarier (2025) RPG maker MZ weather control (version 1.1) [computer program] available at: https://dikarier.itch.io/weather-control (accessed 24 February 2026)

Mojang studios (2011) Minecraft [video game] Mojang. Available at: https://www.minecraft.net/en-us/store/minecraft-java-bedrock-edition-pc?tabs=%7B%22details%22%3A0%7D (accessed 24 February 2026)

Nintendo EPD (2023) The legend of Zelda: teaks of the kingdom [video game] Nintendo. available at: https://store.nintendo.co.uk/en/the-legend-of-zelda-tears-of-the-kingdom-70010000063715 (accessed 24 February 2026)

Rehnberg, O. (2021) Static vs dynamic weather systems in video games. Bachelor's thesis. Available at: https://www.diva-portal.org/smash/get/diva2:1524012/FULLTEXT02.pdf (accessed 24 February 2026)

Team peak (2025) PEAK [video game] Aggro crab, Landfall. available at: https://store.steampowered.com/app/3527290/PEAK/ (accessed 24 February 2026)

Tharlevfx (2014) VFX weather pack [computer program] available at: https://www.fab.com/listings/ef153592-aaf0-450b-ad1f-b46b347dcf38 (accessed 24 February 2026)

Thunder lotus (2020) Spiritfarer [video game] thunder lotus. available at: https://store.steampowered.com/app/972660/Spiritfarer_Farewell_Edition/ (accessed 24 February 2026)